STORM WATER MANAGEMENT PROGRAM PLAN IMPLEMENTATION SCHEDULE SUMMARY

NAME OF OPERATOR_____________________________

Example: Illicit Discharge Detection and Elimination (IDDE) Program										Date:

| BMP ID | Minimum Control Measure Illicit Discharge Detection and Elimination | Responsible Party | Measurable Goal | Implementation Date |
| --- | --- | --- | --- | --- |
|  | BMP Description |  |  |  |
| 3.1 | Management | Responsibility, tracking, record keeping, evaluation etc. | DPW | Assign individual(s) responsible for overall management and implementation of the IDDE minimum measure. (Part IV.B.3.11) | Start: 3/04 Finish: 4/04 |
|  |  |  |  | Develop procedures to evaluate the success of IDDE minimum measure (Part IV.B.3.12) | Start: 4/04 Finish: 6/04 |
| 3.1 | Mapping | Verify outfall locations through outfall survey and complete GIS mapping, record additional elements, tag outfalls. | DPW | Develop procedures for identification of the location of outfalls (Part IV.B.3.1) | Start: 4/04 Finish: 6/04 |
|  |  |  |  | Develop procedures for tagging of outfall pipes (Part IV.B.3.2) |  |
|  |  |  |  | Develop procedures for recording of additional elements (Part IV.B.3.3) |  |
|  |  |  |  | Gather pertinent data from RIDEM (TMDL, Shellfish program etc). | Start: 4/04 Finish: 5/04 |
|  |  |  |  | Conduct surveys of all remaining areas not surveyed | Start: 6/04 Finish: 9/04 |
|  |  |  |  | Incorporate 100% of outfall location/receiving waterbody information into GIS | Start: 9/04 Finish: 12/04 |
|  |  |  |  | Tag 50% of accessible outfall pipes (or GIS with sufficient accuracy) (Part IV.B.3.2) | Start: 3/06 Finish: 3/07 |
|  |  |  |  | Tag 100% of accessible outfall pipes (or GIS with sufficient accuracy) (Part IV.B.3.2) | Start: 3/07 Finish: 3/08 |
|  |  |  |  | Record all additional elements on municipal plat maps or GIS (Part IV.B.3.2) | Start: 6/04 Finish: 3/08 |
| 3.2 | Illicit Discharges | Investigate suspected illicit discharges and remove illicit discharges. | DPW | Develop Standard Operating Procedure (SOP) to detect and address the illicit discharges to the system including discharges from illegal dumping, spills and individual sewage disposal systems (ISDS) when applicable, catch basin and manhole inspections, investigation of complaints, and dry weather field screening for non-storm water flows and field tests of selected parameters (Part IV.B.3.5) | Start: 4/04 Finish: 6/04 |
|  |  |  |  | Procedures for coordinating with other physically interconnected MS4s (Part IV.B.3.7) |  |

STORM WATER MANAGEMENT PROGRAM PLAN IMPLEMENTATION SCHEDULE SUMMARY

NAME OF OPERATOR_____________________________

Example: Illicit Discharge Detection and Elimination (IDDE) Program										Date:

| BMP ID | Minimum Control Measure Illicit Discharge Detection and Elimination | Responsible Party | Measurable Goal | Implementation Date |
| --- | --- | --- | --- | --- |
|  | BMP Description |  |  |  |
| 3.2 | Illicit Discharges | (continued) | DPW | Procedures for referral to RIDEM of non-storm water discharges not authorized in accordance to Part I.B.3. (Part IV.B.3.8) | Start: 4/04 Finish: 6/04 |
|  |  |  |  | Procedures to record and track all actions taken to detect and address illicit discharges. (Part IV.B.3.10) |  |
|  |  |  |  | Catch basin and manhole inspections once by fourth year (Part IV.B.3.5.vi) - Inspect 100% of catch basins and manholes / coordinate with cleaning schedule under Good Housekeeping | Start: 6/04 Finish: 3/07 |
|  |  |  |  | Dry Weather Survey (conduct between July 1st- October 31st by fourth year) (Part IV.B.3.5.vii) - Sample 100% of dry weather flows | Start: 7/04 Finish: 10/04 |
|  |  |  |  | Dry Weather Survey (conduct between January 1st-April 30th by fourth year) (Part IV.B.3.5.vii) - Sample 100% of dry weather flows | Start: 1/05 Finish: 4/05 |
|  |  |  |  | Prioritize annual IDDE investigations based on outfall surveys/complaints | Annually (December) 12/04..12/08 |
|  |  |  |  | Investigate 100% of annual prioritized IDDE investigations | Updated Annually Start:12/04 Finish: 3/08 |
|  |  |  |  | Enforcement action taken on 100% of illicit discharges found or referred to other entity such as police, Health Department, RIDEM or USEPA. | Start: 12/04 Finish: 3/08 |
| 3.3 | Ordinance | Adopt IDDE ordinance to effectively prohibit illicit discharges. | DPW, Storm Water Committee | Review existing ordinance and model ordinances | Start: 3/04 Finish: 6/04 |
|  |  |  |  | Develop and introduce draft ordinance by first year (Part IV.b.3.4) | Start: 6/04 Finish: 3/05 |
|  |  |  |  | Adopt ordinance by second year (Part IV.b.3.4) | Start: 3/05 Finish: 3/06 |

STORM WATER MANAGEMENT PROGRAM PLAN IMPLEMENTATION SCHEDULE SUMMARY

NAME OF OPERATOR_____________________________

Example: Illicit Discharge Detection and Elimination (IDDE) Program										Date:

| BMP ID | Minimum Control Measure Illicit Discharge Detection and Elimination | Responsible Party | Measurable Goal | Implementation Date |
| --- | --- | --- | --- | --- |
|  | BMP Description |  |  |  |
| 3.4 | Education/ Outreach | Inform public employees, businesses, and the general public of hazards associated with illegal discharges and improper disposal of waste. Establish a program for household hazardous waste special collection days and inform citizens of program and it's benefits. | DPW, Storm Water Committee | Plans on how to inform public employees, businesses, and the general public of hazards associated with illegal discharges and improper disposal of waste. (Part IV.B.3.9) | Start: 9/04 Finish: 9/05 |
|  |  |  |  | IDDE Materials developed and distributed to 100% of community (business and residential) | Start: 9/05 Finish: 9/07 |
|  |  |  |  | Develop household hazardous waste program | Start: 9/05 Finish: 9/06 |
|  |  |  |  | Inform 100% of residents of household hazardous waste program | Start: 9/06 Finish: 9/07 |
|  |  |  |  | Develop a IDDE hotline program | Start: 9/05 Finish: 9/06 |
|  |  |  |  | Inform 100% of residents of IDDE hotline | Start: 9/06 Finish: 9/07 |
|  |  |  |  | Prioritize areas -delineate catchment areas to sensitive receptors such as Special Resource Protection Waters and impaired waters to focus storm drain stenciling efforts and pet waste enforcement efforts | Start: 6/06 Finish: 7/06 |
|  |  |  |  | Use summer Police force on bicycles to issue warnings and tickets to violators of animal waste ordinance in prioritized areas | Annually (June-August) 6/06..8/08 |
|  |  |  |  | Issue quarterly report of testing information from volunteer monitoring groups to identify problem areas | Annually (September) 9/06..9/08 |
|  |  |  |  | Storm drain stenciling/adopt a drain program - stencil 100% of storm drains in prioritized areas. Work with local businesses to "adopt" and maintain storm drains in prioritized areas | Annually (June-August) 6/06..8/08 |
|  |  |  |  | Develop and install signs and pet waste bag dispensers at four locations where Town already has garbage pickup. | Start: 6/06 Finish: 7/06 |

STORM WATER MANAGEMENT PROGRAM PLAN IMPLEMENTATION SCHEDULE SUMMARY

NAME OF OPERATOR_____________________________

Example: Illicit Discharge Detection and Elimination (IDDE) Program										Date:

| BMP ID | Minimum Control Measure Illicit Discharge Detection and Elimination | Responsible Party | Measurable Goal | Implementation Date |
| --- | --- | --- | --- | --- |
|  | BMP Description |  |  |  |
| 3.5 | Training | Training of public employees on techniques to find illicit connections, and how to contact sources of illicit discharges and secure the cooperation of the party who is responsible to correct the problem. | DPW, Storm Water Committee, University | Develop training program | Start: 4/04 Finish: 3/05 |
|  |  |  |  | Train 100% of staff that will be involved with illicit discharge detection and elimination | Annually (March) 3/05..3/08 |