Sample Schedule/Timeline

This form, at minimum, must include the key or milestone activities of the project.  These activities should also be addressed in the budget, that is, all elements included in the budget as grant or match; this includes the paid activities and volunteer or staff estimates.

| What will be done | Who will do it | When it will be started and completed | Evaluation/ Documentation |
| --- | --- | --- | --- |
| Component 1 - Inventory and Management Plan |  |  |  |
| Provide guidance to conduct inventory | Consultant | Oct 2020 | Invoices |
| Prepare street maps for data collection | Engineering Department | Oct-Nov 2020 | Maps/Time sheets |
| Purchase inventory software | Assistant Parks Director | Oct 2020 | Invoices |
| Purchase clipboards and inventory supplies | Assistant Parks Director | Oct 2020 | Invoices |
| Data collection | Tree Board Volunteers | Nov 2020 | Data/Sign in sheets/Mileage reports |
| Administration and volunteer coordination | Assistant Parks Director | Nov 2020 | Time Sheet |
| Prepare management plan | Consultant and Assistant Parks Director | Dec 2020 | Invoices/Time sheets |
| Print inventory report and management plan | Assistant Parks Director | Jan 2021 | Report and Management Plan |
| Component 2 - Prepare Draft Ordinance |  |  |  |
| Purchase reference books | Town Attorney | Feb 2021 | Invoices |
| Prepare draft municipal ordinance | Town Planner / Office Assistant / Town Attorney | March-June 2021 | Time sheets / Draft Ordinance |
| Review draft ordinance | Town Attorney / Tree Board / Town Engineer | May-July 2021 | Time sheets / Sign in sheets / Ordinance |
| Reporting* |  |  |  |
| Submit Mid-Year Status Report | Project Coordinator | March 1, 2021 | Mid-Year Status Report form |
| Submit Final Accomplishment Report and final Reimbursement Request | Project Coordinator | July 31, 2021 | Final Accomplishment Report form; Accomplishment Narrative; additional required documentation; Request for Reimbursement form with invoices. |

*The Reporting section must be included on the Schedule/Timeline as worded here or similar language.

Schedule/Timeline

This form, at minimum, must include the key or milestone activities of the project.  These activities should also be addressed in the budget, that is, all elements included in the budget as grant or match; this includes the paid activities and volunteer or staff estimates.

| What will be done | Who will do it | When it will be started and completed | Evaluation/ Documentation |
| --- | --- | --- | --- |
| Reporting |  |  |  |
| Submit Mid-Year Status Report | Project Coordinator | March 1, 2021 | Mid-Year Status Report form |
| Submit Final Accomplishment Report and final Reimbursement Request | Project Coordinator | July 31, 2021 | Final Accomplishment Report form; Accomplishment Narrative; additional required documentation; Request for Reimbursement form with invoices. |